Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 23/09/2026 |
| --- | --- |
| Team ID | SWTID-2026-5963 |
| Project Name | AI BlogNest |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration & Auth | USN-1 | As a user, I can register for an account by entering my email, password, and pen name. | 2 | High | Priyadharshini V / Shubhasshree J |
| Sprint-1 | Registration & Auth | USN-2 | As a user, I can log into the application using email and password to get a JWT token. | 1 | High | Shubhasshree J |
| Sprint-1 | Database Setup | USN-3 | As a developer, I can configure MongoDB database connection and basic schema models. | 3 | High | Shubhasshree J |
| Sprint-2 | Blog Management | USN-4 | As a user, I can create and publish new blog posts with a title, content, and category | 2 | High | Priyadharshini V |
| Sprint-2 | Blog Management | USN-5 | As a user, I can view all published blogs and filter them by specific categories. | 1 | Medium | Tharani G /Priyadharshini R |
| Sprint-3 | AI Services Integration | USN-6 | As a user, I can generate automated blog post drafts by supplying a topic prompt. | 3 | High | Priyadharshini R |
| Sprint-3 | AI Services Integration | USN-7 | As a user, I can request an automated concise summary of any long blog post. | 2 | Medium | Tharani G |
| Sprint-4 | Testing & Governance | USN-8 | As an admin user, I can moderate user comments and verify system role security permissions. | 2 | High | Priyadharshini V |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 1 Day | 23/09/2026 | 23/09/2026 | 6 | 23/09/2026 |
| Sprint-2 | 3 | 1 Day | 24/09/2026 | 24/09/2026 | 3 | 24/09/2026 |
| Sprint-3 | 5 | 1 Day | 24/09/2026 | 24/09/2026 | 5 | 24/09/2026 |
| Sprint-4 | 2 | 1 Day | 25/09/2026 | 25/09/2026 | 2 | 25/09/2026 |

Velocity:AV=Total Story Points CompletedTotal Sprints=164=4 story points per sprint

Burndown Chart: